# Gandaki University

Faculty of Science and Technology

Bachelor of Information Technology (BIT)

Project Progress Interaction Log Sheet

Academic Year: 2022   Semester: 8th Visit No: 4    Date of Visit:

Project Title: Dhoom Car Racing

Student Name(s): Aakash Rana Magar, Ayush Tamrakar, Roshan Thapa

Student ID(s):

Student–Supervisor Meeting Log (Minimum 5 interactions are required):

| Completed Tasks/ Achievement | Isssues/ challenges | Next Week plan |
| --- | --- | --- |
| 1. Implemented in-race HUD (UIManager.cs) displaying real-time speed in KM/H from PhotonCarController and lap counter. 2. Added checkpoint progress display (RaceUIBinder.cs) binding TextMeshPro elements to PlayerLapTracker for checkpoint counter. 3. Built post-race results panel (ResultsPanel.cs) with multiplayer leaderboard sorted by finish time showing position, finish time, best lap, top speed, and average speed. 4. Created single-player finish panel (SinglePlayerFinishPanel.cs) with individual race stats (finish time, best lap, top speed, average speed). 5. Implemented pause menu (PauseMenu.cs) with Resume, Restart, Main Menu buttons and live player list display. 6. Developed track selection UI (TrackSelection.cs) with 3 track previews, play button, and configurable lap count dropdown (1, 2, 3, 5 laps). 7. Added car selection/garage system (CarSelection.cs) with previous/next car cycling, 3D car preview with Y-axis rotation (Rotate.cs), and select/drive button. 8. Implemented audio system (AudioManager.cs) with dual AudioSources for music and UI SFX, menu/in-game music switching, and DontDestroyOnLoad persistence. 9. Added car-specific audio (CarSound.cs) with start acceleration sound, engine pitch-scaling with speed, crash impact-volume sound, and background race music. | 1. Heavy use of FindFirstObjectByType and GameObject.Find at runtime creates fragile dependencies and performance issues. 2. Dynamic UI construction in TrackPanelSetup.cs, StatsController.cs, and ResultsPanel.cs is complex and hard to maintain. 3. ResultsPanel.CollectPlayers() calls FindObjectsByType each time instead of caching player references. 4. Two checkpoint systems coexist: RaceCheckpoint.cs (component-based) and Checkpoints.cs (tag-based legacy). | 1. Integrate Firebase Firestore for cloud-stored global leaderboards with per-track querying. 2. Implement Firebase anonymous authentication and player profile/stats screen. 3. Add player profile screen with editable name, total play time, and global leaderboard display. 4. Implement smooth camera system with speed-dependent distance zoom and high-speed camera shake. |

Supervisor’s Feedback:

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________
Supervisor Name & Signature: Er. Saroj Giri                    _______________

Date: ____________________