# Gandaki University

Faculty of Science and Technology

Bachelor of Information Technology (BIT)

Project Progress Interaction Log Sheet

Academic Year: 2022   Semester: 8th Visit No: 5    Date of Visit:

Project Title: Dhoom Car Racing

Student Name(s): Aakash Rana Magar, Ayush Tamrakar, Roshan Thapa

Student ID(s):

Student–Supervisor Meeting Log (Minimum 5 interactions are required):

| Completed Tasks/ Achievement | Isssues/ challenges | Next Week plan |
| --- | --- | --- |
| 1. Integrated Firebase Firestore for cloud-stored global leaderboards (LeaderboardManager.cs) with per-track and all-tracks querying sorted by fastest time. 2. Implemented Firebase anonymous authentication (FirebaseManager.cs) with DontDestroyOnLoad persistence and dependency resolution. 3. Created leaderboard submission system in PlayerLapTracker.cs that records player name, track ID, finish time, user ID, and timestamp on race completion. 4. Built player profile/stats screen (StatsController.cs) with editable player name via PlayerNameHelper.cs, total accumulated play time via PlayTimeTracker.cs, and global leaderboard display. 5. Implemented smooth camera system (CameraMovement.cs) with offset-based follow, speed-dependent distance zoom, look-ahead rotation, and high-speed camera shake. 7. Implemented TrackPanelSetup.cs with [RuntimeInitializeOnLoadMethod] that auto-creates results/pause/single-player panels in track scenes at runtime if missing. 8. Added power-up pickup system (Powerup.cs) with random type assignment (nitrous/rocket/shield), inventory of up to 3 slots, UI display with icons, E key to cycle, F key to use. 10. Final testing of single-player race flow (MainMenu -> Garage -> TrackSelection -> Race -> Results) and multiplayer flow (Create/Join Room -> Lobby -> Race -> Results). | 1. Google OAuth credentials (ClientID and ClientSecret) are hardcoded in GoogleDesktopAuth.cs source code, posing a security concern. 2. Windows-only P/Invoke in WindowHelper.cs (user32.dll) prevents cross-platform compatibility. 3. WorldChunksStreamer.cs loads meshes/textures synchronously in some code paths causing potential frame drops. 4. RacePlayerList.cs and ResultsPanel.cs poll for data in Update() loops instead of using event-driven updates. 5. Inconsistent naming conventions across scripts (PascalCase RaceManager, camelCase Lobbymanager, lowercase car). |  |

Supervisor’s Feedback:

________________________________________________________________________________________________________________________________

________________________________________________________________________________________________________________________________

________________________________________________________________________________________________________________________________

________________________________________________________________________________________________________________________________

Supervisor Name & Signature: Er. Saroj Giri                    _______________

Date: ____________________